UKCP

Sprint 7 Task Specification

County Page Content

| Version | 1.0 |
| --- | --- |
| Date | April 2026 |
| Status | Ready for Dex execution |
| Authored by | Ali |
| Executed by | Dex |
| Reviewed by | Phil |
| Gates on | None — sequential pipeline, no pre-gate |

# Overview

Sprint 7 makes the county page functionally real. When a user navigates to a county, all three panes populate with content: a structured places browser on the left, county identity information in the centre, and a drillable constituency/ward list on the right.

Sprint 6 delivered the data foundation (ctyhistnm, containment.json, nav walker). Sprint 7 builds on it. No data changes are required. All data needed for the pane content is already loaded and cached.

The Dex pipeline runs six tasks in sequence. Failures are logged verbosely in DELIVERY.md. Dex does not stop on failure — complete the full pipeline then report everything.

# Task Summary

| Task | Description | Files touched | Owner |
| --- | --- | --- | --- |
| S7T1 | useNavigation — add selectMany() action. Atomically appends multiple {level, value} pairs to path in a single setPath call. | src/hooks/useNavigation.js | Dex |
| S7T2 | Left pane — rewrite PlacesCard as accordion layout. Four Mantine Accordion panels (City, Town, Village, Hamlet). Count in header. Disabled if empty. Cities and Towns default-open. ScrollArea within each panel. | src/components/PlacesCard.jsx | Dex |
| S7T3 | Mid pane — new CountyIdentity component. County name as title, region + country as dimmed subline, stats row (places count, full constituencies, partial constituencies, ward count), divider, placeholder text for future content. | src/components/CountyIdentity.jsx (NEW) | Dex |
| S7T4 | Right pane — new ConstituencyPane component. Filters containment.json by selected county. Renders expandable constituency list with partial badge and chevron toggle. Ward list on expand. Clicking a ward calls selectMany to drive nav walker to constituency + ward. | src/components/ConstituencyPane.jsx (NEW) | Dex |
| S7T5 | Locations.jsx wiring — pass containment from useLocationData. Wire leftPane=PlacesCard, midPane=CountyIdentity, rightPane=ConstituencyPane. Pass all required props. Remove placeholder components. | src/pages/Locations.jsx | Dex |
| S7T6 | Phil + Ali verification — build 0/0, navigate to county, confirm all three panes render, confirm ward click drives nav walker. | N/A | Phil + Ali |

# S7T1 — useNavigation: selectMany()

## Context

The existing select(level, value) action appends one level at a time. Clicking a ward in the right pane must append both constituency and ward atomically — two separate select() calls would produce two state updates, two renders, and a visible flash. selectMany() resolves this.

## Change

Add selectMany to useNavigation.js. It accepts an array of {level, value} pairs and appends all of them to the path in a single setPath call. Persists the new path to sessionStorage.

## Implementation

const selectMany = useCallback((pairs) => {

setPath(prev => {

const next = [...prev, ...pairs];

writeSession(next);

return next;

});

}, []);

Add selectMany to the return object alongside select, goTo, reset.

## Acceptance

- selectMany exists in useNavigation return value.

- Calling selectMany([{level:'constituency', value:'X'}, {level:'ward', value:'Y'}]) at county depth produces a path of length 5.

- sessionStorage is updated with the full new path.

- No change to select, goTo, or reset.

# S7T2 — Left Pane: PlacesCard Accordion Rewrite

## Context

PlacesCard currently renders a flat scrollable list (ScrollArea wrapping a Stack of labelled groups). This is too dense and unstructured for a narrow side column. Sprint 7 replaces it with a four-panel Mantine Accordion — one panel per place type — giving the user collapsible, structured containment with visible counts.

## Behaviour

- Four fixed Accordion panels: Cities, Towns, Villages, Hamlets — always rendered in this order.

- Each panel header shows the type label and count in brackets, e.g. "Towns (47)".

- Panels with zero entries are rendered but disabled (Mantine handles the disabled prop on Accordion.Item).

- Default open: Cities and Towns are open on first render if they have entries. Villages and Hamlets are closed.

- Each panel body contains a ScrollArea (h=240) wrapping a compact Stack of Anchor elements. Clicking an Anchor calls onPlaceSelect(place).

- The outer component receives the same props as before: grouped, countyActive, onPlaceSelect.

- If countyActive is false: render the existing dimmed placeholder text (no accordion).

## Implementation Notes

Use Mantine Accordion with variant="separated" or variant="contained" — Phil to confirm visual preference at review. Use multiple={true} so panels open independently. Compute defaultValue as an array of type keys ('City', 'Town') where grouped[type].length > 0.

Do not import any new packages — Mantine Accordion is already available in the installed Mantine v7 bundle.

## Acceptance

- Four panels visible at county level, in order: Cities, Towns, Villages, Hamlets.

- Each header shows count. Zero-count panels are visible but non-interactive.

- Cities and Towns open by default if populated.

- Place click fires onPlaceSelect correctly.

- No accordion rendered above county level — placeholder text shows instead.

# S7T3 — Mid Pane: CountyIdentity Component

## Context

The mid pane currently shows PlacesCard (which moves to the left). Sprint 7 replaces it with a CountyIdentity component that gives the county page its identity: name, geographic context, and summary statistics. This is a scaffold — future sprints will add cultural and political content below the divider.

## Props

CountyIdentity receives: county (string), region (string), country (string), grouped (from usePlacesFilter — for total places count), constituencies (array of {id, name, partial} — derived from containment for this county). All props may be null/undefined if county is not yet active; render null in that case.

## Layout

Top block: county name as Mantine Title (order=2). Region and country as a single dimmed Text line beneath ("East Midlands, England").

Stats row: a Mantine Group (gap="xl") containing three stat blocks, each a Stack with a large bold number and a small dimmed label beneath:

- Total places — sum of all grouped arrays

- Constituencies — "N full, N partial" as two-line display (bold number top, dimmed breakdown beneath)

- Wards — total ward count. Derived from constituencies prop: sum of constituency ward counts. Note: ward count is NOT available on the CountyIdentity props directly — Dex should derive it from the hierarchy prop (see Locations.jsx wiring in S7T5) or pass it as a precomputed totalWards number.

Below stats: a Mantine Divider with label="County content coming soon" (or equivalent dimmed placeholder). This marks the insertion point for Sprint 8+ cultural/political content.

## Acceptance

- County name, region, and country render correctly for any selected county.

- Stats row shows correct totals.

- Divider placeholder renders below stats.

- Component renders null (not an error) when county is not active.

# S7T4 — Right Pane: ConstituencyPane Component

## Context

The right pane lists the Westminster constituencies that cover the selected county, with a partial flag for those that straddle county boundaries. Each constituency is expandable to show its ward list. Clicking a ward drives the nav walker to constituency + ward level via selectMany.

## Props

ConstituencyPane receives: containment (full containment object from useLocationData), path (from useNavigation — to extract the selected county), hierarchy (full hierarchy — to look up wards), selectMany (from useNavigation).

## Deriving the constituency list

Filter containment entries: keep all entries where the counties array contains an object whose ctyhistnm matches path[2].value (the selected county, case-insensitive trim). Result is an array of { id, name, partial } objects, sorted alphabetically by name. Partial is true if the matching counties entry has partial: true.

## Expand/collapse behaviour

Each constituency row is an UnstyledButton. It shows the constituency name, a Badge labelled "partial" (neutral/grey colour) if partial is true, and a Mantine chevron icon (ChevronDown / ChevronUp depending on open state). Click toggles an expanded ward list below the row. Multiple constituencies may be open simultaneously. Manage open state with a Set or object keyed by constituency id.

## Ward list

When a constituency is expanded, render its wards as a compact Stack below the row. Ward names come from hierarchy[country].regions[region].counties[county].constituencies[constituencyName].wards — the keys of that object are the ward names.

IMPORTANT: hierarchy uses constituency names as keys (not IDs). The name field on each containment entry is the constituency name. Use that to look up the hierarchy node.

Each ward is an UnstyledButton styled as a small Text link. Clicking calls:

selectMany([

{ level: 'constituency', value: constituencyName },

{ level: 'ward',         value: wardName },

])

## Empty state

If no constituencies are found for the county (or path is not at county depth), render a dimmed Text: "No constituency data for this county."

## Acceptance

- Constituency list renders correctly for a known county (e.g. Cambridgeshire).

- Partial badge appears on constituencies marked partial in containment.json.

- Expand/collapse toggles ward list.

- Ward list shows correct ward names from hierarchy.

- Clicking a ward calls selectMany with correct constituency and ward values.

- Nav walker path advances to length 5 after ward click.

- No crash when county has zero matched constituencies.

# S7T5 — Locations.jsx Wiring

## Context

Locations.jsx owns all hook calls and prop passing. Sprint 7 replaces the two placeholder components with the new pane components, and adds the required props.

## Changes

1. Import CountyIdentity, ConstituencyPane. PlacesCard import already exists.

2. Destructure containment from useLocationData (already returned by the hook — see useLocationData.js).

3. Destructure selectMany from useNavigation (added in S7T1).

4. Derive county, region, country strings from path for CountyIdentity props:

const county  = path.find(p => p.level === 'county')?.value  ?? null

const region  = path.find(p => p.level === 'region')?.value  ?? null

const country = path.find(p => p.level === 'country')?.value ?? null

5. Replace LeftPanePlaceholder with PlacesCard in leftPane prop.

6. Replace renderMidPane() logic with CountyIdentity when countyActive, existing placeholder text otherwise.

7. Pass ConstituencyPane to rightPane prop with all required props.

8. Remove LeftPanePlaceholder and RightPanePlaceholder function definitions.

## Acceptance

- Build: 0 errors, 0 warnings.

- At country/region level: left and right panes empty (PlacesCard shows placeholder, ConstituencyPane shows empty state), mid pane shows placeholder text.

- At county level: all three panes populated.

- Ward click in right pane updates nav walker crumb trail to show constituency and ward.

# S7T6 — Verification

## Steps — Phil runs, Ali reviews output

- npm run build — confirm 0 errors, 0 warnings.

- npm run start — confirm server up on :3000.

- Navigate: England > East Midlands > Leicestershire.

- Left pane: confirm Accordion panels render with counts. Open/close each panel.

- Left pane: click a place — confirm selection banner updates.

- Mid pane: confirm county name, region, country, stats row, divider render correctly.

- Right pane: confirm constituency list renders. Identify one partial constituency and confirm badge shows.

- Right pane: expand a constituency — confirm ward list appears.

- Right pane: click a ward — confirm crumb trail in header advances to show constituency and ward.

- Navigate to a second county (e.g. Norfolk) and confirm all panes update.

- Report any discrepancies in DELIVERY.md.

# Data Notes

The following data facts are relevant to this sprint. No data changes are required — all source data was rebuilt in Sprint 6.

- containment.json: 632 entries. Keys are constituency GSS IDs (e.g. E14000540). Each entry has name (constituency name string) and counties (array of {ctyhistnm, partial}).

- Constituency names in containment.json match constituency keys in the hierarchy. The join is by name string — both derive from the constituency field in newplace.csv.

- Ward data is in the hierarchy only (not in containment.json). Access via hierarchy[country].regions[region].counties[county].constituencies[name].wards.

- Known data quirk: North East region contains two historically-southern counties. Non-blocking — deferred to correction tool.

- Scotland and Wales constituencies are present in containment.json (S14xxxxx, W07xxxxx prefixes). The nav walker handles them via curated navConfig. Ward data for Scotland and Wales is present in the hierarchy.

# Sprint Roadmap

| Sprint | Theme |
| --- | --- |
| 5 | Sprint 5 — UI remediation, header nav redesign, crumb trail. COMPLETE. |
| 6 | Sprint 6 — Data model rebuild (ctyhistnm), navConfig, containment map. COMPLETE. |
| 7 | Sprint 7 — County page content: PlacesAccordion (left), CountyIdentity (mid), ConstituencyPane (right). THIS SPRINT. |
| 8 | Sprint 8 — Context wiring: place and ward clicks update a persistent location context object. Context banner enrichment. |
| 9 | Sprint 9 — Social pages — post feed wired to location context. |
| 10 | Sprint 10 — User registration and location confirmation flow. |
| 11 | Sprint 11 — Scotland and Wales hierarchy and data. |
| 12 | Sprint 12 — NI full data integration. |

# Change Log

| Version | Date | Change summary |
| --- | --- | --- |
| 1.0 | April 2026 | Initial document. Sprint 7 scope defined: selectMany, PlacesCard accordion rewrite, CountyIdentity, ConstituencyPane, Locations.jsx wiring. |