UKCP

Sprint 6 Task Specification

Data Model Rebuild & Nav Refactor

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Date | April 2026 |
| Status | Ready for Dex execution |
| Authored by | Ali |
| Executed by | Dex |
| Reviewed by | Phil |
| Gates on | S6T1 Phil sign-off |

# Overview

Sprint 6 corrects the data and navigation foundation before any further feature work. The county_nav synthesis field in newplace.csv is replaced by ctyhistnm (ONS historic county), with two overrides applied at build time: Greater London rows use cty23nm (Inner/Outer London), and metropolitan district LADs use their metro county name.

The Dex pipeline runs five tasks in sequence. Each task must complete before the next begins. All failures are logged verbosely. Dex does not stop on failure — complete the full pipeline then report.

| Task | Description | Files touched |
| --- | --- | --- |
| Pre | Update build.py. Rebuild newplace.csv. Copy to public/data/. | data-build/build.py, public/data/newplace.csv |
| S6T2 | Create navConfig.js — curated static nav tree for all 4 nations. | src/config/navConfig.js (NEW) |
| S6T3 | Update WALKER_LEVELS.js — JSDoc only, no structural change. | src/components/Header/WALKER_LEVELS.js |
| S6T4 | Refactor buildHierarchy.js — county_nav field reference → ctyhistnm. | src/utils/buildHierarchy.js |
| S6T5 | Build containment map. Update useLocationData + cacheKeys. | data-build/build_containment.py (NEW), public/data/containment.json (NEW), src/hooks/useLocationData.js, src/utils/cacheKeys.js |
| S6T6 | Phil + Ali verification. | N/A |

# Pre-task: Update build.py and Rebuild newplace.csv

## Context

The current newplace.csv output schema uses county_nav (a synthesised admin county field). Sprint 6 requires ctyhistnm (ONS historic county) as the county key, with two overrides. The build.py changes below implement the override logic and produce a clean newplace.csv.

## Changes to data-build/build.py

### 1. Add METRO_LAD lookup dict (after UA_REGION dict, before COUNTRY_GSS)

# Metropolitan county LAD override.

# Rows where lad23nm matches a value in this dict get the metro county name

# as their ctyhistnm output, overriding the IPN ctyhistnm field.

# Applied after the Greater London override. All lad23nm values verified against IPN.

METRO_LAD = {

'Gateshead':              'Tyne and Wear',

'Newcastle upon Tyne':    'Tyne and Wear',

'North Tyneside':         'Tyne and Wear',

'South Tyneside':         'Tyne and Wear',

'Sunderland':             'Tyne and Wear',

'Knowsley':               'Merseyside',

'Liverpool':              'Merseyside',

'Sefton':                 'Merseyside',

'St. Helens':             'Merseyside',

'Wirral':                 'Merseyside',

'Bolton':                 'Greater Manchester',

'Bury':                   'Greater Manchester',

'Manchester':             'Greater Manchester',

'Oldham':                 'Greater Manchester',

'Rochdale':               'Greater Manchester',

'Salford':                'Greater Manchester',

'Stockport':              'Greater Manchester',

'Tameside':               'Greater Manchester',

'Trafford':               'Greater Manchester',

'Wigan':                  'Greater Manchester',

'Barnsley':               'South Yorkshire',

'Doncaster':              'South Yorkshire',

'Rotherham':              'South Yorkshire',

'Sheffield':              'South Yorkshire',

'Bradford':               'West Yorkshire',

'Calderdale':             'West Yorkshire',

'Kirklees':               'West Yorkshire',

'Leeds':                  'West Yorkshire',

'Wakefield':              'West Yorkshire',

'Birmingham':             'West Midlands',

'Coventry':               'West Midlands',

'Dudley':                 'West Midlands',

'Sandwell':               'West Midlands',

'Solihull':               'West Midlands',

'Walsall':                'West Midlands',

'Wolverhampton':          'West Midlands',

}

### 2. Replace the county_nav() function with county_key()

Delete the existing county_nav() function entirely. Replace with:

def county_key(row):

"""

Return the county navigation key for a row.

Precedence:

1. cty91nm == Greater London  -> cty23nm (Inner London / Outer London)

2. lad23nm in METRO_LAD       -> metro county name

3. Otherwise                  -> ctyhistnm (ONS historic county)

"""

if row.get('cty91nm', '').strip() == 'Greater London':

return row.get('cty23nm', '').strip()

metro = METRO_LAD.get(row.get('lad23nm', '').strip())

if metro:

return metro

return row.get('ctyhistnm', '').strip()

### 3. Update OUT_FIELDS — replace county_nav with ctyhistnm

In the OUT_FIELDS list, change 'county_nav' to 'ctyhistnm'. Position is unchanged (after region_gss, before county_gss).

OUT_FIELDS = [

'id', 'name', 'type', 'place_type',

'country', 'country_gss',

'region', 'region_gss',

'ctyhistnm', 'county_gss',

'lad_name', 'lad_gss',

'constituency', 'con_gss',

'ward', 'ward_gss',

'lat', 'lng',

'summary',

]

### 4. Update process_ipn() — replace county_nav call with county_key

In the out dict inside process_ipn(), change the county_nav line:

# OLD:

'county_nav':  county_nav(row),

# NEW:

'ctyhistnm':   county_key(row),

### 5. Update validate() — check ctyhistnm not county_nav

Find and update the validation check for English rows:

# OLD:

eng_no_county = [r for r in rows if r['country'] == 'England' and not r.get('county_nav','').strip()]

if eng_no_county:

errors.append(f'English rows missing county_nav: {len(eng_no_county)}')

# NEW:

eng_no_county = [r for r in rows if r['country'] == 'England' and not r.get('ctyhistnm','').strip()]

if eng_no_county:

errors.append(f'English rows missing ctyhistnm: {len(eng_no_county)}')

## Run the build

cd Ali-Projects/UKCP/data-build

python build.py

Expected output: LOC: 61,569 | WD: 10,862 | Validation errors: 0

## Copy output to public/data/

cp data-build/output/newplace.csv public/data/newplace.csv

NOTE: This overwrites the existing newplace.csv. The old county_nav field is gone. Any code still referencing row.county_nav will return undefined — this is intentional and addressed in S6T4.

# S6T2: Create src/config/navConfig.js

## Context

navConfig.js is the curated static navigation tree for all four nations. It is not derived from the CSV at runtime. County key values must exactly match the ctyhistnm field values in newplace.csv. Scotland and Wales regions are stubs — their county arrays are empty pending Sprint 11. NI is a flat stub pending Sprint 12.

Create the directory src/config/ if it does not exist. Create the file as specified below. Do not abbreviate or omit any entry.

## File: src/config/navConfig.js

/**

* @file navConfig.js

* @description Curated static navigation tree for UKCP location walker.

*

* Structure: country -> regions -> counties.

* County values are exact ctyhistnm field values from newplace.csv.

* Two overrides applied at data-build time:

*   - Greater London rows: ctyhistnm = cty23nm (Inner London / Outer London)

*   - Metro LAD rows: ctyhistnm = metro county name

*

* This config is the authoritative list of navigable nodes at each level.

* Constituency and ward children are queried from data rows at runtime.

*

* Scotland/Wales regions: curated groupings, county arrays empty until Sprint 11.

* NI: flat structure (no region level), county array empty until Sprint 12.

*

* @module config/navConfig

*/

export const NAV_CONFIG = {

england: {

regions: {

'North East': {

counties: ['Durham', 'Northumberland', 'Tyne and Wear'],

},

'North West': {

counties: ['Cheshire', 'Cumberland', 'Greater Manchester', 'Lancashire', 'Merseyside', 'Westmorland'],

},

'Yorkshire and The Humber': {

counties: ['South Yorkshire', 'West Yorkshire', 'Yorkshire'],

},

'East Midlands': {

counties: ['Derbyshire', 'Huntingdonshire', 'Leicestershire', 'Lincolnshire', 'Northamptonshire', 'Nottinghamshire', 'Rutland'],

},

'West Midlands': {

counties: ['Herefordshire', 'Shropshire', 'Staffordshire', 'Warwickshire', 'West Midlands', 'Worcestershire'],

},

'East of England': {

counties: ['Bedfordshire', 'Cambridgeshire', 'Essex', 'Hertfordshire', 'Norfolk', 'Suffolk'],

},

'London': {

counties: ['Inner London', 'Outer London'],

},

'South East': {

counties: ['Berkshire', 'Buckinghamshire', 'Hampshire', 'Kent', 'Oxfordshire', 'Surrey', 'Sussex'],

},

'South West': {

counties: ['Cornwall', 'Devon', 'Dorset', 'Gloucestershire', 'Somerset', 'Wiltshire'],

},

},

},

// Scotland: curated regional groupings. County arrays populated Sprint 11.

scotland: {

regions: {

'Highlands and Islands': { counties: [] },

'North East Scotland':   { counties: [] },

'Central Belt':          { counties: [] },

'South Scotland':        { counties: [] },

},

},

// Wales: curated regional groupings. County arrays populated Sprint 11.

wales: {

regions: {

'North Wales': { counties: [] },

'Mid Wales':   { counties: [] },

'South Wales': { counties: [] },

},

},

// Northern Ireland: flat structure (no region level). Sprint 12.

ni: {

counties: [],

},

}

# S6T3: Update WALKER_LEVELS.js

## Context

The Area level was already removed in a prior sprint. The only change required is a JSDoc update to remove outdated references to the Area level and the v1 spec, and to accurately describe the current 5-level model. No structural changes to the WALKER_LEVELS array itself.

## Changes to src/components/Header/WALKER_LEVELS.js

Replace the file header JSDoc block (lines 1-17) with:

/**

* @file WALKER_LEVELS.js

* @description Level definitions for the UKCP 5-level location walker.

*

* Levels: Country (implicit) -> Region -> County -> Constituency -> Ward.

* Place (pathIndex 4) is a leaf shown in PlacesCard, not a nav step.

*

* County values correspond to ctyhistnm field in newplace.csv.

* For London rows, ctyhistnm = Inner London or Outer London (cty23nm override).

* For metro LAD rows, ctyhistnm = metro county name (METRO_LAD override).

*

* @see navConfig.js for the curated list of valid values at each level.

* @see UKCP Technical Specification v2.0 Section 4.3

*/

NOTE: The WALKER_LEVELS array itself (export const WALKER_LEVELS = [...]) is unchanged.

# S6T4: Refactor buildHierarchy.js

## Context

buildHierarchy.js currently reads row.county_nav to key county nodes. newplace.csv no longer has a county_nav field — it has ctyhistnm. This is a targeted field rename. The hierarchy structure, the two-pass logic, and all other behaviour are unchanged.

## Changes to src/utils/buildHierarchy.js

### 1. Update file-level JSDoc

In the @param block for allRows, change the LOC row field list:

*   LOC row expected fields: id, name, type, place_type, country, region,

*   ctyhistnm, constituency, lat, lng.

*   WD row expected fields: id, name, type, ctyhistnm, constituency,

*   ward_gss, lat, lng.

### 2. Rename county field reference in Pass 1

Find the line in Pass 1 that reads:

const county       = normalise(row.county_nav)

Change to:

const county       = normalise(row.ctyhistnm)

NOTE: This is the only functional change. Everything else — constiIndex, the WD pass, places accumulation, sorting — is unchanged.

# S6T5: Containment Map + useLocationData Update

## Context

The containment map is a build-time output that maps each Westminster constituency (by con_gss) to the ctyhistnm values of the wards it contains. Where a constituency's wards span more than one ctyhistnm value, the constituency is flagged as partial in each county it touches.

The county page right pane queries this map by ctyhistnm to list constituencies without walking all data rows at runtime.

## Part A: Create data-build/build_containment.py

"""

build_containment.py -- UKCP containment map builder.

Reads newplace.csv from public/data/ (must be the Sprint 6 rebuild with ctyhistnm).

Walks WD rows only. Groups wards by constituency (con_gss).

For each constituency, collects all distinct ctyhistnm values across its wards.

A constituency is partial in a county if its wards span more than one ctyhistnm.

Output: public/data/containment.json

Schema:

{

"E14001234": {

"name": "Constituency Name",

"counties": [

{ "ctyhistnm": "Kent", "partial": false },

{ "ctyhistnm": "Surrey", "partial": true }

]

},

...

}

Run: python build_containment.py  (from data-build/ directory)

"""

import csv

import json

import os

from collections import defaultdict

CSV_PATH = '../public/data/newplace.csv'

OUT_PATH = '../public/data/containment.json'

def build_containment(csv_path):

# con_gss -> { name, counties: set of ctyhistnm values }

cons = defaultdict(lambda: { "name": "", "counties": set() })

with open(csv_path, encoding='utf-8-sig', newline='') as f:

reader = csv.DictReader(f)

for row in reader:

if row.get('type', '').strip() != 'WD':

continue

con_gss    = row.get('con_gss', '').strip()

con_name   = row.get('constituency', '').strip()

ctyhistnm  = row.get('ctyhistnm', '').strip()

if not con_gss or not ctyhistnm:

continue

cons[con_gss]["name"] = con_name

cons[con_gss]["counties"].add(ctyhistnm)

result = {}

for con_gss, data in cons.items():

counties = data["counties"]

is_multi = len(counties) > 1

result[con_gss] = {

"name": data["name"],

"counties": [

{ "ctyhistnm": c, "partial": is_multi }

for c in sorted(counties)

]

}

return result

if __name__ == "__main__":

print("Building containment map...")

containment = build_containment(CSV_PATH)

print(f"  Constituencies: {len(containment)}")

os.makedirs(os.path.dirname(OUT_PATH), exist_ok=True)

with open(OUT_PATH, "w", encoding="utf-8") as f:

json.dump(containment, f, ensure_ascii=False, separators=(",", ":"))

print(f"  Written: {OUT_PATH}")

print("Done.")

## Part B: Run build_containment.py

cd Ali-Projects/UKCP/data-build

python build_containment.py

Expected output: Constituencies: ~533 | Written: ../public/data/containment.json

## Part C: Update src/utils/cacheKeys.js

Bump both existing keys to v4. Add the containment key.

/**

* @file cacheKeys.js

* @description Version-keyed localStorage cache key constants for UKCP data.

*

* v4: newplace.csv schema change — county_nav replaced by ctyhistnm.

*     ctyhistnm uses IPN historic county with two overrides:

*     Greater London rows -> cty23nm (Inner London / Outer London).

*     Metro LAD rows -> metro county name.

*/

export const CACHE_KEY_HIERARCHY   = 'UKCP_HIERARCHY_v4'

export const CACHE_KEY_PLACES      = 'UKCP_PLACES_v4'

export const CACHE_KEY_CONTAINMENT = 'UKCP_CONTAINMENT_v1'

## Part D: Update src/hooks/useLocationData.js

Add containment.json loading alongside the existing newplace.csv load. Three targeted changes:

### 1. Add import for CACHE_KEY_CONTAINMENT

Find the existing import line:

import { CACHE_KEY_HIERARCHY, CACHE_KEY_PLACES } from '../utils/cacheKeys.js'

Change to:

import { CACHE_KEY_HIERARCHY, CACHE_KEY_PLACES, CACHE_KEY_CONTAINMENT } from '../utils/cacheKeys.js'

### 2. Add containment state

After the existing useState declarations, add:

const [containment, setContainment] = useState(null)

### 3. Update load() function

Inside the load() function, after the existing placesData block, add containment loading. Also update the final setState calls and the return value. Replace the section from "let hierarchyData = readCache..." to the end of the try block with:

let hierarchyData   = readCache(CACHE_KEY_HIERARCHY)

let placesData      = readCache(CACHE_KEY_PLACES)

let containmentData = readCache(CACHE_KEY_CONTAINMENT)

if (hierarchyData === null || placesData === null) {

const allRows = await parseCsv('/data/newplace.csv')

if (hierarchyData === null) {

hierarchyData = buildHierarchy(allRows)

const writeErr = writeCache(CACHE_KEY_HIERARCHY, hierarchyData)

if (writeErr) console.warn('[useLocationData] hierarchy cache write failed:', writeErr)

}

if (placesData === null) {

placesData = allRows.filter(row => row.type === 'LOC')

const writeErr = writeCache(CACHE_KEY_PLACES, placesData)

if (writeErr) console.warn('[useLocationData] places cache write failed:', writeErr)

}

}

if (containmentData === null) {

const resp = await fetch('/data/containment.json')

if (!resp.ok) throw new Error(`Failed to fetch containment.json: ${resp.status}`)

containmentData = await resp.json()

const writeErr = writeCache(CACHE_KEY_CONTAINMENT, containmentData)

if (writeErr) console.warn('[useLocationData] containment cache write failed:', writeErr)

}

if (!cancelled) {

setHierarchy(hierarchyData)

setPlaces(placesData)

setContainment(containmentData)

}

### 4. Update return value

Find the return statement at the bottom of useLocationData:

return { hierarchy, places, loading, error }

Change to:

return { hierarchy, places, containment, loading, error }

NOTE: No existing callers use containment yet — adding it to the return value is non-breaking. Sprint 7 county page will consume it.

# S6T6: Verification Checklist

Phil runs S6T6 after all tasks complete. Report pass/fail for each item.

| # | Check | Pass condition |
| --- | --- | --- |
| 1 | npm run build | 0 errors, 0 warnings |
| 2 | npm run start | Server starts, http://localhost:3000 returns 200 |
| 3 | Browser: open Locations page | Page loads, no console errors |
| 4 | Browser: nav to England | Region list shows 9 ONS regions |
| 5 | Browser: nav to North West | County list shows Cheshire, Cumberland, Greater Manchester, Lancashire, Merseyside, Westmorland |
| 6 | Browser: nav to London | County list shows Inner London, Outer London |
| 7 | Browser: nav to Yorkshire and The Humber | County list shows South Yorkshire, West Yorkshire, Yorkshire |
| 8 | Browser: nav to Yorkshire (historic) | Constituency list populates |
| 9 | Browser: nav to a constituency | Ward list populates |
| 10 | Browser: check localStorage | UKCP_HIERARCHY_v4 present, no v3 keys |
| 11 | Check public/data/containment.json exists | File present, ~533 constituency keys |

# DELIVERY.md Instructions

Dex must create or update DELIVERY.md in the project root after completing all tasks. Format:

# Sprint 6 Delivery

## Tasks

| Task | Status | Notes |

|------|--------|-------|

| Pre  | PASS / FAIL | ... |

| S6T2 | PASS / FAIL | ... |

| S6T3 | PASS / FAIL | ... |

| S6T4 | PASS / FAIL | ... |

| S6T5 | PASS / FAIL | ... |

## Build result

npm run build: X errors, Y warnings

## Failures

(verbose log of any failures)

Do not stop on failure. Complete all tasks. Log all failures. Phil and Ali review DELIVERY.md together.

UKCP Sprint 6 Task Specification v1.0 | April 2026 | Ali